## Slide 1: Level 4 Project
Week 7 Meeting
(Week 6 Recap)

## Slide 2: Completed work
Changed normalisation to handle 16-bit, not 8-bit
  Quality is a lot better...
  Issue: changed autoencoder behaviour
Found way to save resized/cropped images correctly
  Refactored code into reusable helper functions
Groundwork for moving code into Colab
  If performance is not satisfactory will try the computer cluster
Read about UMAP vs. tsne
  Could perform better than tsne

## Slide 3: Work to come
Re-tune autoencoder
Separate out DMSO data
Move data to Google
Try running code on Colab
Follow tsne + UMAP tutorial on MNIST digits to have baseline to compare against

## Slide 4: Rough plan for semester, reworked
Week 5
  Tuned autoencoder
  Calculated overlap of images
  Start working on clustering algorithm for image overlaps
Week 6
  HPC training day (hopefully will help with running some models)
  Find way to write images back to disk without losing data
Week 7
  Follow tutorial on PCA/tsne with MNIST
  Separate out DMSO data
  Colab move
  Tune autoencoder
Week 8
  Fit model, save weights
  Apply chosen clustering algorithm
  Tune clustering algorithms to improve performance
Week 9
  Tune clustering algorithms to improve performance
  ....